HIMMAT TEA

Website Page Structure Documentation

Professional Redesign Plan for a Mid-Level Tea Business

Version 1.0  ·  June 2026  ·  Prepared for Client Review

# Executive Summary

This document provides a comprehensive audit of the existing Himmat Tea website codebase and a clear roadmap for elevating it to a professional, mid-level tea brand standard. The analysis covers all current pages and components, identifies structural gaps, and prescribes specific additions, removals, and content updates.

The current site has a strong visual foundation — the design system (colors, typography, component structure) is well-suited for a premium tea brand. The main gaps are in trust-building content, functional commerce pages, and customer support infrastructure.

# 1. Current Website Audit

## 1.1 Existing Pages & Components

The current codebase contains one public-facing page (Landing Page) composed of 6 sections, plus a multi-page internal dashboard.

| Route | Component / Page |
| --- | --- |
| / | LandingPage.tsx — Landing Page |
| ↳ Section 1 | Navigation.tsx — Fixed header with dropdowns + language switcher |
| ↳ Section 2 | Hero.tsx — Full-screen hero with headline, CTAs, stats |
| ↳ Section 3 | Features.tsx — 6-feature grid + CTA strip |
| ↳ Section 4 | ProductsSection.tsx — Filterable product grid (4 products) |
| ↳ Section 5 | Testimonials.tsx — Featured quote + 4 review cards |
| ↳ Section 6 | Footer.tsx — Newsletter, links, brand info |
| /dashboard | DashboardLayout — Admin shell |
| ↳ /dashboard | DashboardHome — Overview |
| ↳ /dashboard/products | Products — Product management |
| ↳ /dashboard/orders | Orders — Order management |
| ↳ /dashboard/customers | Customers — Customer CRM |
| ↳ /dashboard/analytics | Analytics — Business metrics |
| ↳ /dashboard/settings | Settings — Store configuration |

## 1.2 Strengths to Preserve

- Strong design system: green (#2d5a3d), gold (#c8a96e), warm off-white (#f9f7f4)

- Playfair Display + DM Sans type pairing — premium feel

- Multi-language support (EN, NE, HI, ZH, JA) via TranslationContext

- Responsive navigation with dropdowns and mobile menu

- Admin dashboard is functional and comprehensive

- Testimonials section builds credibility well

## 1.3 Critical Gaps Identified

- No dedicated product detail pages — users cannot learn more about individual teas

- No cart, checkout, or payment flow — the site cannot transact

- No About / Our Story page — essential for artisan food brands

- No contact or customer support page

- No blog or educational content (tea guides, brewing instructions)

- No account or order tracking for customers

- ProductsSection has hardcoded products — not connected to dashboard data

- Hero section has no background image — visual impact is lower than intended

- "Himmat Tea" brand name appears in Testimonials.tsx (line: featured quote) — not updated to Himmat Tea

- Footer still references hello@Himmat Tea.com — needs brand update

# 2. Page Action Plan

The table below defines the exact action for every page — current and new. Priorities are High (must-have for launch), Medium (important for credibility), and Low (enhance over time).

| Page / Route | Status | Priority | Action Required |
| --- | --- | --- | --- |
| / (Landing Page) | KEEP + UPDATE | High | Fix branding, improve Hero image, add quiz section |
| /products | ADD | High | Full product catalog with filters and sorting |
| /products/:id | ADD | High | Product detail page with description, brew guide, reviews |
| /cart | ADD | High | Shopping cart with quantity controls |
| /checkout | ADD | High | Billing, shipping, payment (Stripe / eSewa) |
| /about | ADD | High | Brand story, sourcing, team |
| /contact | ADD | High | Contact form, WhatsApp, map, FAQ link |
| /account | ADD | Medium | Customer login, order history, saved addresses |
| /account/orders/:id | ADD | Medium | Individual order detail and tracking |
| /blog | ADD | Medium | Tea education articles index |
| /blog/:slug | ADD | Medium | Individual article page |
| /wholesale | ADD | Medium | B2B inquiry form for bulk buyers |
| /404 | ADD | Low | Friendly not-found page with navigation |
| /dashboard/* | KEEP | High | Admin panel — no changes needed structurally |

# 3. Pages to Add — Detailed Specifications

## 3.1  /products — Product Catalog

STATUS: ADD  ·  PRIORITY: HIGH

The current ProductsSection on the landing page shows only 4 hardcoded teas. A dedicated catalog page allows full browsing, filtering, and discovery.

### Page Sections

- Page header: breadcrumb + headline ("Our Teas")

- Sidebar filters: Category (Green, Black, Herbal, Oolong, White), Origin, Price range, Caffeine level

- Sort bar: Best Sellers, Price (Low–High), Newest, Rating

- Product grid: 12–24 products with lazy load / pagination

- Each card: image, name, origin badge, rating, price, "Add to Cart" button

### Content to Write

- Category descriptions (2–3 lines each) shown above grid when a filter is active

- Empty-state message when no products match filter

- SEO meta title + description

## 3.2  /products/:id — Product Detail

STATUS: ADD  ·  PRIORITY: HIGH

The most important conversion page. Users decide to buy here. Every element must build confidence and desire.

### Page Sections

- Image gallery: 3–4 photos (leaves, dry, brewed, origin landscape)

- Product info block: name, origin, type badge, rating, reviews count, price per weight

- Quantity selector + weight options (25g, 50g, 100g) + Add to Cart

- Tabs: Description | Brew Guide | Origin Story | Reviews

- Description tab: tasting notes, aroma, body, finish; ideal pairing suggestions

- Brew Guide tab: water temp, steep time, leaf-to-water ratio, infusions possible

- Origin Story tab: region info, farm/garden name, harvest season, altitude

- Reviews tab: star breakdown chart, verified purchase reviews, review form

- Related products carousel: 4 teas from same category

### Content to Write

- Tasting note copy for all products (structured: aroma / first sip / finish)

- Origin story paragraph for each tea (50–80 words per product)

- Brewing guide with precise parameters

## 3.3  /about — Our Story

STATUS: ADD  ·  PRIORITY: HIGH

For a Nepali tea brand, the origin story is a major differentiator. This page converts curious visitors into loyal customers by building emotional connection.

### Page Sections

- Hero: full-width image of tea garden or founder, with headline ("From the Hills of Nepal to Your Cup")

- Founding story: 3–4 paragraphs — why Himmat Tea was started, the problem it solves

- Mission statement: 1–2 sentence block quote, large type

- Sourcing section: map or illustrated journey (Nepal hills → processing → packaging → customer)

- Values grid: 3–4 values (Traceability, Freshness, Fair Trade, Sustainability) with icons

- Team section: founder + 2–3 key people, photo, name, role, 1-line bio

- Certifications: organic, fair trade, export license badges

- CTA: link to products + wholesale inquiry

### Content to Write

- Founder bio (150–200 words)

- Company origin story (300–400 words)

- Mission + values copy

- Sourcing transparency narrative

## 3.4  /contact — Contact Us

STATUS: ADD  ·  PRIORITY: HIGH

### Page Sections

- Two-column layout: left = contact form, right = contact info

- Contact form: Name, Email, Subject (dropdown: Order Issue / Wholesale / General), Message, Submit

- Contact info: email, phone, WhatsApp link, business hours, Kathmandu address

- Optional: embedded Google Map of office/warehouse location

- FAQ accordion below: 6–8 most common questions (shipping times, returns, wholesale MOQ, etc.)

## 3.5  /cart — Shopping Cart

STATUS: ADD  ·  PRIORITY: HIGH

### Page Sections

- Line items: product image, name, weight option, unit price, quantity stepper, remove button

- Order summary sidebar: subtotal, estimated shipping, promo code input, total

- Trust signals: free shipping threshold bar, secure checkout badge

- Upsell strip: "Customers also bought" — 3 product tiles

- CTA: Proceed to Checkout (primary) + Continue Shopping (secondary)

- Empty cart state: illustration + "Start exploring teas" button

## 3.6  /account — Customer Account

STATUS: ADD  ·  PRIORITY: MEDIUM

### Page Sections

- Login / Register tabs (email + password, or Google OAuth)

- After login — dashboard: recent orders, saved addresses, wishlist, profile settings

- Order history: list with status badge (Processing / Shipped / Delivered), tracking link

- Order detail (/account/orders/:id): items, address, payment summary, estimated delivery

## 3.7  /blog — Tea Education

STATUS: ADD  ·  PRIORITY: MEDIUM

Blog content builds SEO authority and positions Himmat Tea as a knowledgeable brand, not just a seller.

### Article Ideas for Launch

- How to Brew the Perfect Cup of Himalayan Green Tea

- What Makes First Flush Darjeeling Special?

- Caffeine in Tea: A Complete Guide

- Nepal's Tea Regions: Ilam vs Dhankuta

- How to Store Loose Leaf Tea to Preserve Freshness

### Page Structure

- Article grid with category filter (Brewing Guides, Origins, Health, News)

- Individual article: hero image, author, date, reading time, body, related articles, CTA to shop

## 3.8  /wholesale — Bulk & B2B

STATUS: ADD  ·  PRIORITY: MEDIUM

Wholesale accounts are high-value. A dedicated page qualifies leads and starts the relationship professionally.

### Page Sections

- Headline: "Partner with Himmat Tea"

- Benefits grid: competitive pricing, custom packaging, sample kits, dedicated account manager

- Minimum order information

- Inquiry form: Business name, type (café / restaurant / retailer / hotel), country, estimated monthly volume, message

- Existing wholesale partners / logos (if available)

# 4. Existing Pages — Update Specifications

## 4.1  Landing Page (/)

### Navigation.tsx

| Fix | Update "Himmat Tea" brand references — not present in Navigation but double-check translation keys |
| --- | --- |
| Update | Add /about, /blog, /wholesale as nav links (they're listed but href is just "#about" etc.) |
| Add | Link cart icon to /cart with dynamic item count badge |
| Add | After launch: update href="#" social links to real social profiles |

### Hero.tsx

| Critical Fix | Add a real background image — currently the hero has no photo, only a CSS gradient. Use a high-quality Nepal tea garden image. |
| --- | --- |
| Update | Replace stat values: ensure "50+ Blends", "100% Organic", "15+ Countries" reflect real Himmat Tea data |
| Update | Translation key t("hero.badge") — change from "4.9 · 2,400+ reviews" to real figure or remove until reviews exist |
| Add | Animate hero text in on load (already has hero-animate-in class — add the CSS keyframes) |

### Features.tsx

| Update | Align the 6 features to Himmat Tea's actual value props (e.g., "Direct from Nepal Farms", "Single-Origin Traceability", "Compostable Packaging") |
| --- | --- |
| Update | CTA strip — change href="#quiz" to a real destination (/products or /about) |
| Review | Translation keys — ensure all t() values are defined for EN and NE at minimum |

### ProductsSection.tsx

| Critical Fix | Replace hardcoded products array with API/context data from the dashboard |
| --- | --- |
| Update | Price currency: currently "Rs." — verify formatting consistency across all locales |
| Update | Filter logic: activeFilter currently compares to product.type string — connect to translation keys properly to avoid mismatch |
| Add | Link each card to /products/:id for detail view |
| Update | "View All" button — link to /products page instead of "#shop" |

### Testimonials.tsx

| Critical Fix | Line 11: featured.quote mentions "Himmat Tea" explicitly. Update to "Himmat Tea" |
| --- | --- |
| Update | Replace placeholder reviewers with real customer quotes, or keep fictional names but remove brand-specific mentions |
| Update | Trust stats (4.9 rating, 98% recommend, 12k customers) — use real data or label as "targets" until live |

### Footer.tsx

| Critical Fix | Line 127: hello@Himmat Tea.com — update to Himmat Tea email |
| --- | --- |
| Critical Fix | Line 129: +1 (555) 123-4567 — update to real Nepal phone number |
| Update | Address lines — add actual Kathmandu/Ilam address |
| Update | Social links — connect Instagram, Facebook, YouTube to real accounts |
| Update | Footer links ("#about", "#blog", etc.) — update to use React Router Link with real paths once pages exist |

# 5. Updated routes.tsx Structure

Below is the complete route structure to implement. Add routes incrementally — start with the High priority pages.

| Route | Component |
| --- | --- |
| / | LandingPage |
| /products | ProductsCatalog |
| /products/:id | ProductDetail |
| /cart | Cart |
| /checkout | Checkout |
| /about | About |
| /contact | Contact |
| /blog | Blog |
| /blog/:slug | BlogPost |
| /wholesale | Wholesale |
| /account | AccountLayout (wraps below) |
| /account/login | Login (child) |
| /account/orders | OrderHistory (child) |
| /account/orders/:id | OrderDetail (child) |
| * | NotFound |
| /dashboard/* | DashboardLayout (unchanged) |

# 6. Content Writing Priorities

Professional design cannot compensate for missing or placeholder content. These are the most important pieces of copy to write before launch.

### Must Write Before Launch

- Brand story / About page copy (400–500 words)

- Product descriptions for all teas: tasting notes + origin + brew guide per product

- FAQ (8–10 questions and answers for Contact page)

- Meta titles and descriptions for all pages (for SEO)

- Update all translation files (context/TranslationContext) with correct Himmat Tea brand copy

### Write Within First Month

- 3–5 blog articles (brewing guides and origin stories perform best for SEO)

- Wholesale partnership page copy

- Email templates: order confirmation, shipping notification, welcome email

### Content Consistency Rules

- Always spell: "Himmat Tea" (capital H and T, no hyphen)

- Tea types: capitalize (Green Tea, Black Tea, Herbal, Oolong, White Tea)

- Currency: use "Rs." for NPR or "NPR" — pick one and apply everywhere

- Tone: warm, knowledgeable, not pretentious — the brand is accessible premium, not exclusionary

# 7. Technical Recommendations

## 7.1 Immediate Code Fixes

- Add CSS keyframes for hero-animate-in class in global CSS

- Remove hardcoded products array from ProductsSection.tsx — fetch from an API or shared context

- Fix filter comparison: activeFilter === t("products.filter.greenTea") will fail if t() returns a key not in data. Normalize to type codes instead ("green", "black", etc.)

- Add React Router ScrollRestoration component in App.tsx to scroll to top on navigation

## 7.2 State Management

- Add CartContext alongside TranslationContext for global cart state

- Cart data: persist to localStorage with a custom hook (useCart)

- User session: use a UserContext or React Query for auth state

## 7.3 Image Strategy

- Hero image: source from Unsplash (Nepal tea garden) or commission photography

- Product images: consistent style — overhead flat-lay on linen, or lifestyle photos

- Use next/image or a similar lazy-loading solution for the product grid

- Always include descriptive alt text for accessibility

## 7.4 Performance & SEO

- Add react-helmet or React 19 meta APIs for per-page title and description tags

- Implement sitemap.xml and robots.txt

- Add structured data (JSON-LD) for products (Google Shopping) and reviews

- Ensure Lighthouse score ≥ 90 for Performance, Accessibility, Best Practices, SEO

# 8. Launch Readiness Checklist

### Phase 1 — Before Soft Launch

- All Critical Fix items from Section 4 completed (branding, contact info)

- /about page live with real brand story

- /contact page live with working form

- All products have real descriptions and prices

- Cart and checkout functional (even basic)

- Mobile responsive — tested on iOS Safari and Android Chrome

- All placeholder copy removed

### Phase 2 — Before Public Launch

- /products catalog page live

- All product detail pages live

- Blog with at least 3 articles

- Customer account / order tracking

- Payment gateway integrated (eSewa / Stripe / Khalti for Nepal)

- Google Analytics 4 connected

- Facebook Pixel connected

### Phase 3 — Post Launch

- /wholesale page live

- Review collection system (automated post-purchase email)

- WhatsApp Business chat widget

- Loyalty / referral program

Himmat Tea  ·  Website Restructure Documentation  ·  v1.0  ·  June 2026